Online Marketplace for Caretakers

by

CHEUK Shu Ho

Submitted in partial fulfilment of the requirements for the degree of

Bachelor of Science (Honours) in Computer Science

Hong Kong Baptist University 
June, 2022

Declaration

I hereby declare that all the work done in this Final Year Project is of my independent effort. I also certify that I have never submitted the idea and product of this Final

Year Project for academic or employment credits.

Jason

CHEUK Shu Ho

Date:	2/06/2022

Hong Kong Baptist University 
Computer Science Department

We hereby recommend that the Final Year Project submitted by CHEUK Shu Ho

entitled "Online Marketplace for Caretakers" be accepted in partial fulfilment of the requirements for the degree of Bachelor of Science (Honours) in Computer Science.

Dr. William K.W. Cheung	Dr. CHAN, Jacky Chun Pong

Supervisor	Observer

Date:		Date:

Table of Contents

Chapter 1. Introduction	5

1.1 Project Background	5

1.2 Problem / Improvement Areas	6

1.2.1 Current Environment	6

1.2.2 Current System	6

1.3 Proposed System	7

1.4 Development Methodology	8

Chapter 2. Project Plan	13

2.1 Project Background	13

2.2 Resource Implications	14

2.2.1 Hardware requirements	14

2.2.2 Software requirements	15

2.2.3 Hardware requirements	15

2.3 Development and Operating Costs	16

2.3.1 Development Costs	16

2.3.2 Operating Costs	16

2.3.3 Total Costs of Development & Operating	17

2.4 Tangible and Intangible Benefits	18

2.4.1 Tangible Benefits	18

2.4.2 Intangible Benefits	19

2.5 Cost-benefits Analysis	20

2.5.1 Return on Investment (ROI)	21

2.5.2 Break-Even Point	22

2.5.3 Payback Period	22

2.6 Development Schedule	23

2.6.1 Scheduled Works	23

2.6.2 Gannt Chart	24

2.7 System Recommendation	29

Chapter 3. Initial System Analysis	30

3.1.1 Initial Use Case Model (Use Case Diagram & Description)	30

3.1.2 List of Use Cases	31

3.1.3 Use Case Description	32

3.2 Initial Activity Diagrams	39

3.2.1 Register	39

3.2.3 Login	40

3.3 Initial User Interface Prototype (diagrams & storyboards)	41

3.3.1 Login Page	42

3.3.2 Register Page	42

Chapter 1. Introduction

1.1 Project Background

Since the aging population in Hong Kong is on the rise, the demand for private nursing care is also in great demand because many children are working outside and cannot find time to take care of the elderly at home. But the need for care services to take care of family members, and timely matchmaking is hard.

In 2014, the Hong Kong Housing Society commissioned the Centre for Urban Studies and Planning of the University of Hong Kong to conduct a survey on children's wish to live with their elderly parents. 55% of the respondents aged 50 to 59 wanted to live with their adult children, and 95% of the children were willing to live in the same building or in a nearby area with their parents to facilitate mutual care.

According to the Census and Statistics Department, as of 2016, there were about 150,000 single elderly people and about 100,000 double elderly people living in Hong Kong. Among the elderly population, one third of them are in poverty and need government support. According to unofficial data, most family members hire foreign domestic helpers and caregivers to take care of them, even if they are financially well-off.

In order to hire a private caregiver, some people may choose to hire a private caregiver through an agency, but not all private care centers are open 24 hours a day. People who live in the city are too busy. Going to a private care facility after work may mean that the private care facility is closed. So private care facilities that are not open 24 hours a day are too inconvenient for people. Or some people want to hire the right caregiver through an online marketplace for caregivers. So this program can help them take advantage of technology to solve their problems.

1.2 Problem / Improvement Areas

1.2.1 Current Environment

People who may need to hire a caregiver to care for a parent or child or even a pet in their home may face some difficulties. They may not feel comfortable going to a caregiver agency in person because of the spread of the new coronavirus. Or they may find the commission charged by the caregiver agency too expensive. Some of them may be looking for a caregiver for the first time. The downside of headhunting is that the fees are relatively high, typically between 20% and 60% of the senior person's annual salary. If a senior caregiver earns 84,000 a year, the headhunter will charge as little as $168 million or as much as $504 million for their services. This is not a small amount for the general public.

1.2.2 Current System

For the time being, the use of the Internet caregiver pool for selecting caregivers provides a larger amount of information and a wide range of options to choose from. Due to the advanced network, caregivers seeking employment are organically categorized according to their professional qualifications and all users are able to match their numbers and seek the caregiver they need. A new form of media recruitment has arisen along with the trend of increasing popularity of the network. Recruitment information can be placed regularly and directionally, and can be managed after release, and its cost is relatively inexpensive and can theoretically cover the whole world. By publishing the recruitment information on the well-known talent network can be fast and massive to receive information from job seekers, while the format resume and format mail provided by each website can reduce the difficulty of resume screening and speed up the processing of resumes. This form is especially practical for caregivers, basically "find a job, one click to get it done".

Because of the above factors, one idea is to provide a system for people to allow users to hire caretakers to take care of their families, children, and even pets. The system also allows anyone to register as a caretaker and take jobs to earn extra money.

1.3 Proposed System

This proposed application is called "CareHK", which is a domestic care matchmaking System. The meaning of the application is combined with "caretakers" and "online marketplace", suitable for the public to purchase Caregiver Services.

Online marketplaces have been disrupting the service industry for quite some time. Recently, a new marketplace model has joined the bandwagon and is working quite well in many countries. We're talking about the care industry. Sites like Sittercity, Urbansitter, HomeHero, and Care.com are the most commonly cited examples of leading caregiving services marketplaces. These platforms connect nannies and professional caregivers with people looking for a variety of services such as baby care, pet care, elder care, and more. Caregiving services are highly valued and placed on a high pedestal in our society. However, finding good caregivers for pets, babies or seniors has always been a daunting task for people. This is where the online marketplace for caregivers comes into play.

In the past, online marketplaces have offered different types of talent and sometimes clients have different needs for services.

| https://www.sittercity.com/ | https://www.urbansitter.com/ |
| --- | --- |
| https://www.homehero.co.uk/ | https://www.care.com/ |

As a result, the platforms usually divide users into two categories: clients seeking professional talent and service providers offering professional services. Service providers are required to submit genuine personal data and relevant professional qualifications in order to find jobs and clients on the platform; clients seeking professional talent must register an account with their personal data in order to access the platform's features.

However, I have found that the problem with today's online marketplaces is that people registering for jobs do not need to prove their professional qualifications, they just need to enter their email, phone number, name and password to register.

It is important that these platforms ensure that the job seekers are professionally qualified so that they can ensure the quality of their services and that their clients are not deceived by unknown people. It also adds to the credibility of the site.

1.4 Development Methodology

What is Agile Development & Reasons for using Agile Development

Includes face-to-face communication. And it is extreme programming – emphasizes customer Agile Development, which is a group of programming-centric methodologies that focus on streamlining the SDLC satisfaction and teamwork.

Agile development eliminates much of the modelling and documentation. There are reasons we will use Agile development to develop the system are shown below.

Realistic Customer Expectations

Agile development is a development method that can be speculated and explored, the plan at multiple levels and become more detailed closer to scheduling. It can regular adaptation to changing circumstances. Clients are allowed to express their expectation in each iteration, changes in requirements can be handled by agile development. The developers and the customer collaborate to define the requirements and to maintain them throughout the project. Hence, the expectations of the client can be met.

Develop a system with a short time schedule

It is a short time schedule to provide timely solutions to business problems. Fixed schedule of a few weeks, new features can be delivered quickly and frequently, with a high level of predictability. It is easy to process and re-prioritize the overall product backlog, the modification can be done for the next iteration.

Reliable system

The project development team can focus on high-quality development, testing, and collaboration by breaking down the project into manageable units. Moreover, quality will be improved by finding and fixing defects quickly and identifying mismatched expectation in advance. Iteration work helps improve the reliability of the system.

The benefits of the development methodology that we use (Agile Development)

- Manage change more effectively

- Improve customer engagement

- Focus on the highest priority first

- Increase productivity

- Feedback from the product owner

- Highly collaborative environment

- Visibility

- Accuracy

- Main features

- Agree to a clear definition

- Improve transparency

Manage change more effectively

By creating smaller iterations, the team can focus on providing value without having to make all the requirements up front. At the end of each iteration, the team will review the backlog of functions and re-determine where time should be spent in the next Sprint.

Improve customer engagement

Agile requires customers to participate heavily in the development process. The development team will seek customers to prioritize work for the next sprint and review work products during the review meeting. This continuous interaction reduces the confusion between customer needs and what the developer will provide.

Focus on the highest priority first

In a software development environment, you have to make many decisions, and it is difficult to keep all the decisions. Your to-do list will become your final priority, and the to-do list will be publicly displayed to everyone.

Increase productivity

Agile development can make better use of your resources so that they can start using them faster and remain productive at all times. As work is broken down into iterations, there is always a milestone and deadline. Developers always focus on refactoring and moving forward. They will not be idle, waiting for work in the discovery and design phase.

Feedback from the user

Break down your work into sprints, and user can provide feedback before, during, and after each task. This cooperation provides frequent opportunities to ensure that the team can achieve the established business goals.

Highly collaborative environment

Agile development values individual, interaction and customer collaboration. All team members went all out. The success of this project depends on the understanding and optimization of everyone's subject knowledge.

Visibility

Agile development allows you to see and get familiar with the product from start to finish. While watching the growth of the application, you can provide feedback as you progress.

Accuracy

After the sprint, the team will know their speed. This allows for better planning. In future sprints, this will serve as a guide for the tasks they will complete.

Main features

Agile development allows us to prioritize and focus on the projects that have the greatest impact on the business, thereby providing value faster.

Agree to a clear definition

Will the words "ready" and "done" cause confusion for your IT team? In the agile world, you can set parameters for these definitions. "Done" may mean that it has been fully tested, or it may mean that the customer is ready for testing. A clear definition gives developers more responsibility, and everyone agrees with the goal.

Improve transparency

Agility is highly transparent. Everyone from the stakeholders to the development team knows what to do, what not to do, and who is making the decision. When the entire team understands the overall situation, the project tends to move forward faster.

There are several benefits to adopting agile methods for software development. Getting started requires some work before finally reaping the benefits of a more successful project.

Usefulness in Developing Systems in our project

| With unclear user requirements | Excellent |
| --- | --- |
| With unfamiliar technology | Poor |
| That are complex | Poor |
| That are reliable | Good |
| With short time schedule | Excellent |
| With schedule visibility | Good |

Chapter 2. Project Plan

2.1 Project Background

The project proposed a system, "Online Marketplace for Caretakers". It is a two-sided marketplace system developed on a web-based. The need for care services to take care of family members at home is a trend now. Web trustworthy marketplace for caretakers is the main objective of this project. This system allows users to hire caretakers on an online marketplace. It allows users to hire caretakers to take care of their families, children, and even pets. The system also allows anyone to register as a caretaker and take jobs to earn extra money. This real-time online marketplace reduces marketing costs compared to other sales channels. The unbiased reviews of your products and services may give new customers the confidence to buy. We believe this system will be very popular with our customers because it works 24/7, time constraints and different international trading hours are eliminated.

The project was developed under Agile Development. By following this cycle, the project underwent a planning phase, a design phase, a development phase, a test phase, a deployment phase, a review phase, and a launch phase. The entire development process was described through comprehensive documentation. Test results are also included. The results of the project are summarized in a discussion and conclusion.

2.2 Resource Implications

2.2.1 Hardware requirements

- Computer specification

| Component | Recommended system requirements | Minimum system requirements |
| --- | --- | --- |
| Processor | Intel Core i5-4590/AMD FX 8350 equivalent or better | Intel Core i5-4590/AMD FX 8350 equivalent or better |
| GPU | NVIDIA GeForce GTX 1050, AMD Radeon RX 480 equivalent or better | NVIDIA GeForce GTX 970, AMD Radeon R9 290 equivalent or better |
| Power Supply | 600w | 400w |
| Memory | 4 GB RAM or more | 4 GB RAM or more |
| Video output | HDMI 1.4, DisplayPort 1.2 or newer | HDMI 1.4, DisplayPort 1.2 or newer |
| USB port | 1x USB 2.0 or newer | 1x USB 2.0 or newer |
| Operating system | Windows 8.1 or later, Windows 10 | Windows 8 or later, Windows 10 |

- Hardware and software specification

2.2.2 Software requirements

| Recommended system requirements | Purpose |
| --- | --- |
| Window 11 | System running platform |
| Visual Studio Code | System development |
| Sails.js | Running real time MVC framework |
| Vue.js | Framework for building web user interfaces. |
| Vue CLI | Standard Tooling for Vue.js Development |
| Axios | Efficient http library |
| Vue Router | The official router for Vue.js |
| Node.js | Building server side |
| Google Chrome | Web application browsing |
| Microsoft Word 2010 | Documentation |
| Microsoft PowerPoint 2010 | Presentation |

2.2.3 Hardware requirements

- Standard computer

- Disk drive

- Monitor

- Keyboard

- Mouse

2.3 Development and Operating Costs

2.3.1 Development Costs

|  | Year 1 | Year 2 | Year 3 | Year 4 | Year 5 |
| --- | --- | --- | --- | --- | --- |
| Hardware |  |  |  |  |  |
| Personal computer | HK$7,280.00 | HK$0.00 | HK$0.00 | HK$0.00 | HK$0.00 |
| Sub-total: | HK$7,280.00 | HK$0.00 | HK$0.00 | HK$0.00 | HK$0.00 |
| Software |  |  |  |  |  |
| Microsoft Windows 11 Pro | HK$1,199.00 | HK$0.00 | HK$0.00 | HK$0.00 | HK$0.00 |
| Visual Studio Code | HK$0.00 | HK$0.00 | HK$0.00 | HK$0.00 | HK$0.00 |
| Microsoft Office | HK$768.00 | HK$768.00 | HK$768.00 | HK$768.00 | HK$768.00 |
| Node.js | HK$0.00 | HK$0.00 | HK$0.00 | HK$0.00 | HK$0.00 |
| Google Chrome | HK$0.00 | HK$0.00 | HK$0.00 | HK$0.00 | HK$0.00 |
| Vue.js | HK$0.00 | HK$0.00 | HK$0.00 | HK$0.00 | HK$0.00 |
| Vue CLI | HK$0.00 | HK$0.00 | HK$0.00 | HK$0.00 | HK$0.00 |
| Axios | HK$0.00 | HK$0.00 | HK$0.00 | HK$0.00 | HK$0.00 |
| Vue Router | HK$0.00 | HK$0.00 | HK$0.00 | HK$0.00 | HK$0.00 |
| Sails.js | HK$0.00 | HK$0.00 | HK$0.00 | HK$0.00 | HK$0.00 |
| Firebase (50GB) | HK$250.00 | HK$250.00 | HK$250.00 | HK$250.00 | HK$250.00 |
| Sub-total: | HK$2,217.00 | HK$1,018.00 | HK$1,018.00 | HK$1,018.00 | HK$1,018.00 |
| Total: | HK$9,497.00 | HK$1,018.00 | HK$1,018.00 | HK$1,018.00 | HK$1,018.00 |

2.3.2 Operating Costs

|  | Year 1 | Year 2 | Year 3 | Year 4 | Year 5 |
| --- | --- | --- | --- | --- | --- |
| Maintenance for hardware and software | HK$2,000.00 | HK $2,000.00 | HK $2,000.00 | HK $2,000.00 | HK $2,000.00 |
| Electronic expense | HK $500.00 | HK $500.00 | HK $500.00 | HK $500.00 | HK $500.00 |
| Web programmer | HK $180,000.00 | HK $180,000.00 | HK $180,000.00 | HK $180,000.00 | HK $180,000.00 |
| Total: | HK $182,500.00 | HK$182,500.00 | HK$182,500.00 | HK $182,500.00 | HK $182,500.00 |

2.3.3 Total Costs of Development & Operating

|  | Year 1 | Year 2 | Year 3 | Year 4 | Year 5 |
| --- | --- | --- | --- | --- | --- |
| Development Costs | HK $9497.00 | HK $1018.00 | HK $1018.00 | HK $1018.00 | HK $1018.00 |
| Operating Costs | HK $180,500.00 | HK $180,500.00 | HK $180,500.00 | HK $180,500.00 | HK $180,500.00 |
| Total: | HK $189,997.00 | HK$181,518.00 | HK$181,518.00 | HK $181,518.00 | HK $181,518.00 |

2.3.3 Total Costs

|  | Total in Every Year |
| --- | --- |
| Year 1 | HK $189,997.00 |
| Year 2 | HK$181,518.00 |
| Year 3 | HK$181,518.00 |
| Year 4 | HK$181,518.00 |
| Year 5 | HK$181,518.00 |
| Total: | HK$916,069.00 |

2.4 Tangible and Intangible Benefits

2.4.1 Tangible Benefits

Reduce management and operating costs

The system of Online Marketplace for Caretakers was developed through a web-based system, so people only need a cell phone and internet access to open an account in a few simple steps, and then they can be matched with the right personal care services and start a one-to-one conversation window, which is a convenient way to attract customers.

In addition, traditional retail stores are more expensive in terms of rent and operating costs, even more so if the store is located in a prime location, making it difficult for operators to break even in the early stages of business development. On the contrary, operating an online store does not need to consider the rent and labor cost of a physical store, and the actual operating cost can be as low as renting a server, and some online stores can even turn into automated operations. Our system is different from physical stores, we do not have to bear the expenses of renovation, shop rent, staff salaries and electricity, even if business is not satisfactory, you do not have to worry about not being able to make ends meet, especially for caretakers agencies like us. If you want to advertise our website, the cost is also very cheap, for example, Instgram, the daily promotion cost is only $8 HKD.

Reduce the risk of coronavirus infection

Instead of people having to go to a brick-and-mortar caretakers agency, and it is replaced by an "Online Marketplace for Caretakers" where people can come into contact with each other in person at a brick-and-mortar location. This could reduce the chances of serious consequences, such as increased risk of COVID-19 outbreaks in the community.

High accessibility

The system of "Online Marketplace for Caretakers" is open to all the people in Hong Kong and even other countries. This potential market is too large for a single brick and mortar store or a large shopping mall to match. As long as our system has no competition in Hong Kong, it will attract customers and, if we run it properly, the online store can bring in thousands of customers every day, significantly increasing our revenue.

2.4.2 Intangible Benefits

The website will provide users with an online care marketplace to help them purchase the right care services for them, and they can open and browse our site anytime, anywhere, which is very convenient for users who don't want to leave home. Also, merchants can spend less time in the real store, which saves them time. In addition, the website is much more convenient for users than a physical store because they do not have to waste a lot of time comparing prices or reputation with multiple intermediary companies of different caregivers.

For intangible benefits, if the system is widely used and has a large user base, we will be able to capture actual user data through data analysis of user preferences and habits (e.g., users prefer to find local caregivers, there is a high demand for caregivers who specialize in caring for the elderly).

This data is valuable so that we can understand where the highest churn rates are. Also, the users on the platform and the parts of the platform where they spend the most time. This data can make

development easier, make the application user-oriented, and make the platform accessible.

2.5 Cost-benefits Analysis

5-year costs and savings projections are as below:

|  | Year1 | Year2 | Year3 | Year4 | Year5 | Total |
| --- | --- | --- | --- | --- | --- | --- |
| Costs |  |  |  |  |  |  |
| Non-recurrent Expenditure |  |  |  |  |  |  |
| Hardware | $7,280 | $0 | $0 | $0 | $0 | $7,280 |
| Software | $2,217 | $1,018 | $1,018 | $1,018 | $1,018 | $6,289 |
| Implementation service | $5,000 | $5,000 | $5,000 | $5,000 | $5,000 | $25,000 |
| Training cost | $5,000 | $5,000 | $5,000 | $5,000 | $5,000 | $25,000 |
| Site preparation | $10,000 | $10,000 | $10,000 | $10,000 | $10,000 | $50,000 |
| Contingency | $1,000 | $1,000 | $1,000 | $1,000 | $1,000 | $5,000 |
| Communication lines | $0 | $0 | $0 | $0 | $0 | $0 |
| Sub-total: | $30,497 | $22,018 | $22,018 | $22,018 | $22,018 | $118,569 |
| Non-recurrent Staff |  |  |  |  |  |  |
| Sub-total: | $0 | $0 | $0 | $0 | $0 | $0 |
| Total non-recurrnet cost | $30,497 | $22,018 | $22,018 | $22,018 | $22,018 | $118,569 |
| Recurrent Expenditure |  |  |  |  |  |  |
| Hardware and software maintenance | $2,000 | $2,000 | $2,000 | $2,000 | $2,000 | $10,000 |
| Electronic expense | $500 | $500 | $500 | $500 | $500 | $2,500 |
| Sub-total: | $2,500 | $2,500 | $2,500 | $2,500 | $2,500 | $12,500 |
| Recurrent Staff |  |  |  |  |  |  |
|  | $180,000 | $180,000 | $180,000 | $180,000 | $180,000 | $900,000 |
| Total recurrnet cost: | $182,500 | $182,500 | $182,500 | $182,500 | $182,500 | $912,500 |
| Total cost: | $212,997 | $204,518 | $204,518 | $204,518 | $204,518 | $1,031,069 |

|  | Year1 | Year2 | Year3 | Year4 | Year5 | Total |
| --- | --- | --- | --- | --- | --- | --- |
| Savings |  |  |  |  |  |  |
| Non-recurrent |  |  |  |  |  |  |
| Cost avoidance | $1,000 | $1,000 | $1,000 | $1,000 | $1,000 | $5,000 |
| Sub-total: | $1,000 | $1,000 | $1,000 | $1,000 | $1,000 | $5,000 |
| Recurrent |  |  |  |  |  |  |
| Reliable saving | $0 | $180,000 | $190,000 | $200,000 | $210,000 | $780,000 |
| Notional saving | $0 | $30,000 | $60,000 | $90,000 | $120,000 | $300,000 |
| Cost avoidance | $0 | $0 | $0 | $0 | $0 | $0 |
| Sub-total: | $0 | $210,000 | $250,000 | $290,000 | $330,000 | $1,080,000 |
| Non-recurrent Staff |  |  |  |  |  |  |
| Sub-total: | $0 | $0 | $0 | $0 | $0 | $0 |
| Total saving: | $1,000 | $211,000 | $251,000 | $291,000 | $331,000 | $1,085,000 |
| Net saving | $-211,997 | $6,482 | $46,482 | $86,482 | $126,482 | $53,931 |
| Net cumulative saving | $-211,997 | $-205,515 | $-159,033 | $-72,551 | $53,931 |  |

2.5.1 Return on Investment (ROI)

ROI

= (Total Benefits – Total costs) / Total Costs

= (1,085,000 – 1,031,069) / 1,031,069

= 0.052 (corr. To 3 sig. fig.)

This indicated that the proposed healthcare management system will have 5.2%

money return after five years.

2.5.2 Break-Even Point

2.5.3 Payback Period

Referring to the break-even point chart for the proposed Caregiver Online Marketplace system, the net cash flow for the next five years is plotted as an orange line. At the beginning of the first 4.5 years, the net cash flow will be negative. Net cash flow is expected to increase slowly and steadily. The break-even point is found to be around 4.5 years. This means that from year 4.5 onwards, there will be a positive net cash flow and losses will have been earned back.

2.6 Development Schedule

2.6.1 Scheduled Works

| Activity Number | Phrase | Activities | Start Date | End Date | Duration(Days) |
| --- | --- | --- | --- | --- | --- |
| 1 | Studying | Research | 11/5/2022 | 1/9/2022 | 114 |
| 2 |  | Communicate with NGO | 1/8/2022 | 15/4/2023 | 258 |
| 3 | Analysis | Identify exist problems and improvements | 1/9/2022 | 4/9/2022 | 4 |
| 4 |  | Initial system analysis | 5/9/2022 | 10/9/2022 | 6 |
| 5 |  | Schedule workflow | 11/9/2022 | 13/9/2022 | 2 |
| 6 | System Design | Design system initial User Interface prototype | 14/9/2022 | 25/9/2022 | 11 |
| 7 |  | Design system architecture | 26/9/2022 | 30/9/2022 | 4 |
| 8 |  | Design system specification | 1/10/2022 | 5/10/2022 | 4 |
| 9 |  | Design database | 6/10/2022 | 15/10/2022 | 9 |
| 10 |  | Review design | 16/10/2022 | 25/10/2022 | 9 |
| 11 | Implementation | UI coding | 26/10/2022 | 1/12/2022 | 36 |
| 12 |  | Program coding | 16/11/2022 | 30/12/2022 | 44 |
| 13 |  | Conduct testing | 15/12/2022 | 30/12/2022 | 15 |
| 14 |  | Debug | 1/1/2023 | 5/1/2023 | 4 |
| 15 | Documentation | Project statement | 1/5/2022 | 1/6/2022 | 31 |
| 16 |  | First progress | 23/8/2022 | 23/9/2022 | 31 |
| 17 |  | Second progress report | 30/11/2022 | 30/12/2022 | 30 |
| 18 |  | Final report | 1/2/2023 | 1/3/2023 | 28 |
| 19 |  | User guide | 2/3/2023 | 31/3/2023 | 29 |
| 20 |  | Poster | 2/4/2023 | 10/4/2023 | 8 |
| 21 | Presentation | Meet supervisor | 1/9/2023 | 15/3/2023 | 8(times) |
| 22 |  | First presentation | 4/1/2023 | 6/1/2023 | 2 |
| 23 |  | Second presentation | 13/4/2023 | 20/4/2023 | 7 |

2.6.2 Gannt Chart

2.7 System Recommendation

The current process does not have a way or a website platform for people to find a caregiver to take care of their pets, babies or the elderly, which means that if people want to find a caregiver they have to visit a caregiver agency's physical location, which is inconvenient for working people who get off work late or customers who rarely leave the house. The proposed Online Marketplace for Caretakers will allow users to find the right caregiver for them through their browser. With a wide variety of caregiver applicants in the system, users will be able to find quality caregivers more efficiently, thus enhancing the ease of finding caregivers.

After considering the resource implications and development plan of the proposed caregiver online marketplace system, we found that in addition to some fixed expenses such as maintenance costs, software expenses also became a stumbling block for us to develop the system because if we use Firebase as the database of our system, only 1 GB of cloud storage space is free for users every day. We do not have how to fund subsidies when developing the site, so if the storage space of our data exceeds 1GB in the open process, we may switch to a traditional SQL database or switch to MongoDB which provides 1TB of storage space for free every day.

For the development part, there is still uncertainty about the functional requirements of our online market system for caregivers, because considering the authenticity of the caregivers' personal information, we still need to find ways to ensure that our platform can protect every user and avoid fraud. In addition, since there is no local Online Marketplace for Caretakers in Hong Kong, which means we have no competitors or developers who have never developed a system before, to ensure functional integrity and creativity, our system will not only have the basic features, but also find our potential users and know what they actually need. To ensure the integrity and creativity of our system, we will not only have the basic features, but also seek out our potential users and know what they actually need, so I will gather suggestions from seniors living alone who are interested in hiring a private caregiver, thus reducing the shortcomings of the Online Marketplace for Caretakers system.

Chapter 3. Initial System Analysis

3.1.1 Initial Use Case Model (Use Case Diagram & Description)

3.1.2 List of Use Cases

| Use Case ID | Use Case Name | Primary Actor |
| --- | --- | --- |
| UC001 | Register | Normal Users, Caretakers |
| UC002 | Logout | Normal Users, Caretakers, Administrators |
| UC003 | Chat Bot | Normal Users |
| UC004 | View User Account | Administrators |
| UC005 | Edit Profile | Normal Users, Caretakers |
| UC006 | Real Time Chat | Normal Users, Caretakers |
| UC007 | Redeem a Free Gift | Normal Users |
| UC008 | Comment Area | Normal Users, Caretakers |
| UC009 | Find Caretaker | Normal Users |
| UC010 | Switch other Language | Normal Users, Caretakers, Administrators |
| UC011 | Forgot Password | Normal Users, Caretakers |
| UC012 | Login | Normal Users, Caretakers, Administrators |
| UC013 | Manage UserAccount | Administrators |

3.1.3 Use Case Description

| Use Case Element | Description |
| --- | --- |
| Use Case Number | UC001 |
| Application | Register window, Database |
| Use Case Name | Register |
| Use Case Description | The main function is to give Normal Users to resister a new account |
| Primary Actor | Users (Normal Users, Caretakers) |
| Precondition | Normal Users, Caretakers must browse system “Login Window” interface |
| Trigger | / |
| Basic Flow | / |
| Alternate Flows | There are not acceptable when the user input the Chinese type of password |

| Use Case Element | Description |
| --- | --- |
| Use Case Number | UC002 |
| Application | Database |
| Use Case Name | Logout |
| Use Case Description | Just a normal log out function. They need to login again in login page if they logged out. |
| Primary Actor | Normal Users, Caretakers, Administrator |
| Precondition | Login the account |
| Trigger | Click the log out button |
| Basic Flow | Allow user to log out their account |
| Alternate Flows | No network that can’t log out |

| Use Case Element | Description |
| --- | --- |
| Use Case Number | UC003 |
| Application | Home Page |
| Use Case Name | Chat Bot |
| Use Case Description | When users feel the need for help while using the system, they can rely on the chat bot, which will automatically respond to messages and answer users' questions. |
| Primary Actor | Normal Users |
| Precondition | / |
| Trigger | Click the help button |
| Basic Flow | To solve the technical problems of users in using the system |
| Alternate Flows | Only can see the help button in home page |

| Use Case Element | Description |
| --- | --- |
| Use Case Number | UC004 |
| Application | Admin Dashboard, Database |
| Use Case Name | View User Account |
| Use Case Description | The main function is to let the administrators, staff to check the personal information of the person who made the appointment. |
| Primary Actor | Administrators |
| Precondition | Login, Enter View User Account interface |
| Trigger | When the administrators, wants to check the personal information of the user. |
| Basic Flow | Administrators, staff can via view user account interface to check personal information details |
| Alternate Flows | Under normal circumstances, ordinary users will not be able to view the real information details of other users. |

| Use Case Element | Description |
| --- | --- |
| Use Case Number | UC005 |
| Application | Login window, Database |
| Use Case Name | Edit Profile |
| Use Case Description | The main function is to give Normal Users, Caretakers to edit account information. |
| Primary Actor | Normal Users, Caretakers |
| Precondition | Normal Users, Caretakers must browse system “Edit account information” interface |
| Trigger | When the Normal User or Caretaker need to modify account information in the system |
| Basic Flow | Normal Users or Caretakers login through the edit account information system to modify personal information |
| Alternate Flows | When a Normal User or Caretaker modifies account information, some of the account information, such as the username, will not be the same as for other users. |

| Use Case Element | Description |
| --- | --- |
| Use Case Number | UC006 |
| Application | Logged window, Database |
| Use Case Name | Real Time Chat |
| Use Case Description | Provide a chat function that allows registered users to communicate with their matched caregivers and discuss job descriptions, tasks, salaries, etc. This is the core function of the whole system, when the user is matched with a suitable caregiver, a one-to-one conversation can be started. |
| Primary Actor | Normal Users, Caretakers |
| Precondition | Normal Users, Caretakers must have a registered account and also the identity verification has been performed |
| Trigger | When the Normal User matched Caretaker |
| Basic Flow | Normal Users or Caretakers login through the matching system to caretakers |
| Alternate Flows | When the Normal User or Caretaker have not login yet. |

| Use Case Element | Description |
| --- | --- |
| Use Case Number | UC007 |
| Application | Login window, Database |
| Use Case Name | Redeem a free-gift |
| Use Case Description | Normal user can use our system to make reservations to accumulate points and then redeem suitable gifts via websites. The Normal User can Redeem a free-gift in the site by show the gift code |
| Primary Actor | Normal Users |
| Precondition | Login |
| Trigger | When normal user have accumulated sufficient points in the appointment system |
| Basic Flow | Users redeem their points for gifts and deduct their points after redeeming the gifts. |
| Alternate Flows | Not enough points to redeem free gifts |

| Use Case Element | Description |
| --- | --- |
| Use Case Number | UC008 |
| Application | Login window, Database |
| Use Case Name | Comment Area |
| Use Case Description | The main function is to allow users to make comments. Comments can include caretakers’ quality and the system will take these comments for improvement. |
| Primary Actor | Normal Users, Caretakers |
| Precondition | Login, Enter Comment Area interface |
| Trigger | When the user has any comments on caretakers’ quality |
| Basic Flow | All users will be able to write reviews normally |
| Alternate Flows | Comments with too many words may not be allowed |

| Use Case Element | Description |
| --- | --- |
| Use Case Number | UC009 |
| Application | Login window, Database |
| Use Case Name | Find Caretaker |
| Use Case Description | Allow registered users to find a caregiver with the right conditions |
| Primary Actor | Normal Users |
| Precondition | Login |
| Trigger | Enter the conditions of the intended caregiver |
| Basic Flow | This feature is available when the user logs in, and is followed by a one-to-one conversation. |
| Alternate Flows | The screening criteria are too harsh and no relevant caregivers are matched |

| Use Case Element | Description |
| --- | --- |
| Use Case Number | UC010 |
| Application | Any Webpages |
| Use Case Name | Switch other Language |
| Use Case Description | Available in different languages for easy reading by different people |
| Primary Actor | Normal Users, Caretakers, Administrators |
| Precondition | click the languages version icon |
| Trigger | When the user understands only part of one language |
| Basic Flow | Users can change the language version via the Change Language function |
| Alternate Flows | Translations may not be available in some languages |

| Use Case Element | Description |
| --- | --- |
| Use Case Number | UC011 |
| Application | Login window, Forgot Password and Database |
| Use Case Name | Forgot Password |
| Use Case Description | The main function is to give Normal Users to reset the account password |
| Primary Actor | Normal Users |
| Precondition | Normal Users must browse system “Login Window” interface |
| Trigger | When a Normal Users want to reset account password |
| Basic Flow | Normal Users via Forgot Password interface to reset password. |
| Alternate Flows | Normal Users may not be able to reset the account password because they have forgotten their information, so they need to contact administrators. |

| Use Case Element | Description |
| --- | --- |
| Use Case Number | UC012 |
| Application | Login window, Database |
| Use Case Name | Login |
| Use Case Description | The main function is to give Normal Users, Caretakers, Administrators to login the system |
| Primary Actor | Normal Users, Caretakers, Administrators |
| Precondition | Normal Users, Caretakers, Administrators must browse system “Login Window” interface |
| Trigger | When a Normal Users, Caretakers, Administrators register an account in the system |
| Basic Flow | Normal Users, Caretakers, Administrators login through the account registration system to use the complete system |
| Alternate Flows | Normal Users, Caretakers, Administrators may not be able to enter the system because they have forgotten their passwords, so they need use the password recovery function to reacquire the passwords |

| Use Case Element | Description |
| --- | --- |
| Use Case Number | UC013 |
| Application | Login window, Database |
| Use Case Name | Manage UserAccount |
| Use Case Description | Its main function is to allow the administrator to check the user's personal information for errors and to have permission to change the user's information. |
| Primary Actor | Administrators |
| Precondition | Login, Enter Manage User Account interface |
| Trigger | When the administrators wants to check the personal information of the person |
| Basic Flow | Administrators can via view user account interface to check personal information details |
| Alternate Flows | Admin not be able to find the personal information of unregistered users |

3.2 Initial Activity Diagrams

3.2.1 Register

The purpose of system registration and logging is to verify the user who wants to access the system. During the registration process, the user must submit some personal information in order to grant access to the system. The system then saves this information, which becomes the basis for the user to log in to the system. A registered user is a person who uses a program or website and provides his/her credentials to effectively prove his/her identity. Generally speaking, anyone can become a registered user by providing some evidence in the form of email and password.

3.2.2 Logout

Logging out can be done from an active process, such as a user logging out of a currently operating or running system website account. After logging out, the user can log in again as the same or a different user.

3.2.3 Login

The login process and conditions for caregivers, regular users and administrators are the same. To login to the system, they must enter their correct email and password. Then, the system will check if the Email and password provided are the same as the Email and password stored in the database. Does the password in the database match. If it is, the system will direct the user to the system home page. If not, the system will ask the user to provide the correct Email or password again. The user must be logged in to enjoy more features of the system. If you forget your password or do not have an account yet, the system interface will provide a hyperlink to "Forgot Password" and "User Registration".

3.3 Initial User Interface Prototype (diagrams & storyboards)

3.3.1 Login Page

3.3.2 Register Page